Sprint Board:
Sprint 1: Set Up Project and Explore OCR (2 weeks)
User Story 1: Project Setup (2 points)
- Task 1: Create a new Python project.
- Task 2: Install required libraries (pytesseract, OpenCV).
- Task 3: Set up a version control system (e.g., Git).
User Story 2: Explore OCR Techniques (3 points)
- Task 1: Experiment with pytesseract for text extraction from images.
- Task 2: Test OCR on handwritten notes and quote pictures.
- Task 3: Resolve import errors and ensure pytesseract is working.
Sprint 2: Prepare Handwriting Dataset (2 weeks)
User Story 3: Collect Handwriting Data (5 points)
- Task 1: Handwrite alphabet letters (lowercase and uppercase) and save as images.
- Task 2: Handwrite words and phrases and save as images.
User Story 4: Label Handwriting Data (3 points)
- Task 1: Install and configure LabelImg.
- Task 2: Label the images with bounding boxes for text regions.
- Task 3: Convert annotations to Tesseract-compatible ".box" format.
Sprint 3: Train Custom Tesseract Model (3 weeks)
User Story 5: Train Tesseract Model (8 points)
- Task 1: Set up Tesseract training environment.
- Task 2: Create a training text file with ground truth text.
- Task 3: Generate character prototypes using cntraining.
- Task 4: Combine data and create a traineddata file using combine_tessdata.
- Task 5: Validate the trained model with sample images.
User Story 6: Load Custom Model in Project (2 points)
- Task 1: Load the custom trained Tesseract model in your Python code.
- Task 2: Perform handwriting recognition on sample images.
Sprint 4: Integration and Post-Processing (1 week)
User Story 7: Integrate OCR into Project (5 points)
- Task 1: Integrate handwriting recognition into your project code.
- Task 2: Test recognition on real-world handwritten data.
User Story 8: Post-Processing and Error Handling (2 points)
- Task 1: Implement post-processing techniques to improve accuracy.
- Task 2: Handle errors gracefully in your project code.
Sprint 5: Documentation and Deployment (1 week)
User Story 9: Documentation and Deployment (3 points)
- Task 1: Write documentation for your project, including setup instructions.
- Task 2: Deploy your project to a production or testing environment.
- Task 3: Final testing and validation.
Sprint 6: Project Review and Optimization (1 week)
User Story 10: Review and Optimization (3 points)
- Task 1: Review the project, identify areas for optimization.
- Task 2: Optimize code and performance.
- Task 3: Conduct user testing and gather feedback for improvements.
Sprint 7: Final Testing and User Acceptance (1 week)
User Story 11: Final Testing and User Acceptance (2 points)
- Task 1: Conduct comprehensive testing on the project.
- Task 2: Gather user feedback and ensure user acceptance.
Sprint 8: Project Completion (1 week)
User Story 12: Project Completion (1 point)
- Task 1: Prepare project for final submission.
- Task 2: Wrap up any remaining tasks and documentation.
This sprint board outlines the tasks required to complete your project, and each task is assigned points to help estimate effort. You can adjust the sprint duration and priorities based on your specific timeline and project requirements.